**Planning**

Iteration 1 (Days 8 - 10): In the first iteration we plan on implementing secure user registration.

Iteration 2 (Days 8 - 10): In the second iteration we plan on providing cheesecake recipes to registered users.

Iteration 3 (Days 9 - 10): In the third iteration we plan on introducing a product order form for registered users.

**Schedule**

|  |  |
| --- | --- |
| **Task** | **Timeframe** |
| State problems and solution | Day 1 |
| Diagrams | Day 2 |
| Solution requirements | Day 2 |
| Stakeholders | Day 3 |
| User roles | Day 3 |
| User stories | Day 4 |
| Non-functional requirements | Day 4 |
| Data access design | Day 5 |
| Security design | Day 5 |
| UI design | Day 6 |
| Project creation | Day 7 |
| Web pages creation | Day 7 |
| HTML structure | Day 8 |
| CSS | Day 8 |
| Database | Day 9 |
| Models | Day 9 |
| Views | Day 10 |

**Trello (Blue = David, Red = Brooklyn):**















